Traffic Recovery Action Plan

March → May 2026 Decline: Root Causes & Page-Level Actions

Prepared: 16 June 2026  ·  Data: GSC March–May 2026 (actual clicks), Ahrefs March–June 2026 (traffic delta + keyword counts)

1. Executive Summary

⚠  Total click loss (GSC): ~2,000 clicks/month from March peak. Ahrefs shows ~4,900 estimated visits/month lost across top losers. 25+ pages affected. 5 distinct root causes — each requiring a different fix.

| # | Root Cause | Pages | Action |
| --- | --- | --- | --- |
| 1 | Brand SERP displacement | Sephora, Starbucks, Nike | Reframe as independent commentary + Review schema |
| 2 | Keyword cannibalization | Mobile apps (2 URLs on same topic) | Merge into one canonical page + 301 redirect |
| 3 | Freshness / algorithm drop | Comparison guide, retail, restaurant, implementation, Phil Hussey, referral | Full content refresh + E-E-A-T signals |
| 4 | Deleted pages with no redirect | ~6 null-URL entries in Ahrefs | Redirect audit — restore or 301 to closest alternative |
| 5 | Product page keyword erosion | CRM, SaaS enrichment, points, coupon | FAQ sections + internal link reinforcement |

2. Group 1 — Brand SERP Displacement

These pages ranked by borrowing authority from famous brand names (Sephora, Starbucks, Nike). In Q2 2026, the official brands strengthened their own SERP presence, pushing our analysis pages down 2–4 positions into the click-cliff below position 7.

| Page | GSC Click Loss | Position March | Position May | Ahrefs Δ |
| --- | --- | --- | --- | --- |
| /insider/sephora-beauty-insider | −249 | 3.9 | 7.9 | n/a |
| /insider/starbucks-rewards-program | −242 | 5.6 | 8.9 | −195 |
| /insider/how-the-nike-customer-loyalty-program-works | −137 | 5.2 | 6.2 | n/a |

Do NOT attempt to outrank Sephora or Starbucks for exact brand head terms — that battle cannot be won. Focus on sub-queries official brand pages don't cover: 'worth it?', 'how to maximise', 'vs competitors', 'explained'.

2.1  Sephora Beauty Insider  — Priority: HIGH

Current angle: program description (replicates what Sephora already says). New angle needed:

☐  Rename article: 'Is Sephora Beauty Insider Worth It? An Independent Analysis (2026)'

☐  Add reviewer verdict, comparison table vs. Ulta / NARS, updated earn/burn rates

☐  Add Schema.org Review markup with ratingValue and reviewBody

☐  Add 'Last updated' timestamp in H1 area + changelog section at bottom

Target: reclaim position 4–5 for 'sephora loyalty program'; own 'sephora beauty insider worth it'  |  Est. effort: 3–4 hrs

2.2  Starbucks Rewards Program  — Priority: HIGH

☐  Add independent value analysis: 2026 point redemption rates, comparison vs. Dunkin, Panera

☐  Add FAQ schema block — Google is showing FAQs for this SERP

☐  Target: position 6–8 (acceptable) with push for 5

Est. effort: 2–3 hrs

2.3  Nike Customer Loyalty Program  — Priority: MEDIUM

☐  Add Nike vs. Adidas vs. Puma comparison table

☐  Add 'NikePlus exclusive benefits' section to capture long-tail

Est. effort: 2 hrs

3. Group 2 — Keyword Cannibalization (MERGE REQUIRED)

⚠  CANNIBALIZATION CONFIRMED: Two pages cover identical user intent ('best mobile loyalty apps'). Both are losing traffic simultaneously. Google cannot determine which to rank and has split authority between them, causing both to underperform. Action required before any other work on these pages.

| Page | Ahrefs Mar | Ahrefs Jun | Δ Traffic | GSC Click Δ |
| --- | --- | --- | --- | --- |
| /resources/10-best-mobile-loyalty-program-apps | 1,322 | 446 | −876 | −78 |
| /insider/10-best-mobile-loyalty-program-apps-full-report | n/a | n/a | −42 | −28 |

Merge Action Plan (Step-by-step)

☐  Keep canonical URL: /resources/10-best-mobile-loyalty-program-apps (shorter, cleaner, stronger backlink profile)

☐  Merge all unique content from /insider/10-best-mobile-loyalty-program-apps-full-report into the /resources/ page

☐  Update the combined page with 2026 app store rankings, download counts, feature changes

☐  New H1: '10 Best Mobile Loyalty Program Apps (2026): Full Analysis'

☐  301 redirect /insider/10-best-mobile-loyalty-program-apps-full-report → /resources/10-best-mobile-loyalty-program-apps

☐  Audit internal links — update all pointing to /insider/ URL to use canonical /resources/ URL

☐  Submit canonical URL in GSC for re-crawling

Expected outcome: consolidated page recovers ~60–70% of combined lost traffic within 60–90 days.  |  Est. effort: 4–5 hrs

4. Group 3 — Freshness / Algorithm Visibility Loss

Pages that held strong positions historically but have not been updated recently. Google freshness signals combined with Q1 2026 minor core updates have pushed these pages down more than competitors improved.

4.1  Best Loyalty Software Comparison Guide  — Priority: VERY HIGH

| Metric | March | May / June |
| --- | --- | --- |
| GSC Clicks (est.) | ~150 | ~35 |
| GSC Position | 6.7 | 10.0 |
| Ahrefs Traffic | 872 | 107 |
| Ahrefs Keywords | — | −66 keywords lost |

This is a conversion-relevant page (~4 MQLs from it). Treat as highest-priority refresh.

☐  Audit all listed vendors — verify current pricing, features, company status

☐  Add / update 2026 scoring criteria: AI features, mobile-first, headless API, composable architecture

☐  Add comparison table with live pricing columns

☐  Expand keyword coverage: 'loyalty software comparison 2026', 'best loyalty platform for enterprise', 'open source loyalty software'

☐  Add Schema.org ItemList + SoftwareApplication markup

☐  Internal links FROM this page TO /product/* pages — reinforce conversion path

Est. effort: 6–8 hrs

4.2  Best Retail Loyalty Programs  — Priority: HIGH

| Metric | March | May / June |
| --- | --- | --- |
| Ahrefs Traffic | 1,039 | 416 |
| Ahrefs Keywords | — | −29 keywords lost |
| Position | 2 | 3 |

☐  Replace or update programs that changed / ended their loyalty scheme since 2024

☐  Add 2026 data points: NPS scores, redemption rates, member growth where public

☐  Expand 'key takeaway for brands' section — what B2B readers (your ICPs) want

☐  New section: 'What makes a great retail loyalty program in 2026?' — captures emerging query cluster

Est. effort: 4–5 hrs

4.3  Restaurant Loyalty Programs  — Priority: HIGH

| Metric | March | May / June |
| --- | --- | --- |
| GSC Clicks (est.) | ~190 | ~49 |
| GSC Position | 5.3 | 6.0 |
| Ahrefs Traffic | 2,065 | 1,692 |
| Ahrefs Keywords | — | −28 keywords lost |

☐  Update all listed programs (Chick-fil-A, McDonald's, etc.) with 2026 offer structures

☐  Starbucks section: link out to /insider/starbucks-rewards-program instead of duplicating details

☐  Add: mobile ordering tie-in section (biggest growth area for restaurant loyalty in 2026)

Est. effort: 3–4 hrs

4.4  Loyalty Program Implementation Guide  — Priority: VERY HIGH (high conversion potential)

| Metric | March | May / June |
| --- | --- | --- |
| GSC Clicks (est.) | ~100 | ~14 |
| GSC Position | 10.2 | 16.8 |
| Ahrefs Traffic | 199 | 38 |
| Ahrefs Keywords | — | −27 keywords lost |

Position 10.2 → 16.8 across many keywords = bottom-of-funnel page slipping off page 1. Someone searching for 'loyalty program implementation' is late-stage — this page converts. Fix first.

☐  Add phased implementation timeline with milestones

☐  Add integration checklist: POS, CRM, mobile app, API

☐  Add cost estimation guide section

☐  Add 'Download implementation checklist' CTA (lead magnet opportunity)

☐  Target queries: 'loyalty program implementation checklist', 'how to implement a loyalty program', 'loyalty platform implementation cost'

Est. effort: 5–6 hrs

4.5  Phil Hussey Interview  — Priority: LOW–MEDIUM

| Metric | March | May / June |
| --- | --- | --- |
| Ahrefs Traffic | 368 | 60 |
| Ahrefs Keywords | — | −16 keywords lost |
| Position | 2 | 1 (but traffic collapsed) |

Position improved but traffic collapsed: Google is ranking this for very niche low-volume queries. High-volume terms it previously captured are gone.

☐  Keep the URL and interview content (historical backlinks may exist)

☐  Add a '2026 Editor's Note' at top synthesising current best practices from the interview's themes

☐  Re-target: 'loyalty program strategy framework' as primary keyword (not Phil's name)

☐  Alternative: convert to evergreen 'Loyalty Program Strategy: Expert Guide' with interview as cited source

Est. effort: 3–4 hrs

4.6  Best Referral Software  — Priority: MEDIUM

| Metric | March | May / June |
| --- | --- | --- |
| Ahrefs Traffic | 247 | 13 |
| Ahrefs Keywords | — | −21 keywords lost |
| Position | 4 | 8 |

Catastrophic drop. Position 4→8 explains the click collapse. Topic area (referral software) is heavily contested by G2, Capterra, GetApp.

☐  Decision first: is referral software core to Open Loyalty's ICP?

☐  If yes: full competitive content audit — check what pages now rank 1–4 and what they have that ours doesn't

☐  Key gap likely: no 2025–2026 product data, no pricing tables, no verified user quotes

☐  If deprioritising: redirect to /product/ or /applications/ page covering referral within loyalty context

Est. effort: 2 hrs audit + decision; 5–6 hrs full refresh if proceeding

5. Group 4 — Deleted / Moved Pages Without Proper Redirects

Ahrefs identified 6+ null-URL entries — pages that existed in March but returned no URL in June. Combined lost traffic: ~200 estimated monthly visits. Each lost URL also fragments link equity.

| Scenario | Action |
| --- | --- |
| Page deleted, content still valuable | Restore the page at its original URL |
| Page merged into another URL | Ensure 301 redirect exists from old → new |
| Page deleted, content obsolete | 301 to most relevant live alternative |
| URL structure changed (e.g. /blog/ → /insider/) | Audit redirect chain — ensure no 302s or redirect loops |

Redirect Audit Checklist

☐  Pull the 'Lost pages' report in Ahrefs → Site Explorer → Pages → Best by Links (filter: lost pages)

☐  For each null URL: determine if content existed, where it went, and whether a 301 is in place

☐  Audit all redirect chains — flatten any chain longer than 1 hop to a direct 301

☐  Check redirect destination relevance — generic homepage redirects waste link equity

☐  Submit updated sitemap in GSC after restoring / redirecting

Est. effort: 3–4 hrs audit + 1–2 hrs implementation

6. Group 5 — Product Page Keyword Erosion

Core product pages are losing keyword rankings gradually. These pages are closest to conversion — keyword erosion here has a direct MQL impact.

| Page | Ahrefs Mar | Ahrefs Jun | Δ Traffic | Keywords Lost | Position |
| --- | --- | --- | --- | --- | --- |
| /product/loyalty-program-crm-software | 219 | 59 | −160 | −11 | 2 → 2 |
| /applications/saas-enrichment | 289 | 168 | −121 | −9 | 1 → 1 |
| /product/loyalty-points-system | 268 | 161 | −107 | −15 | 1 → 2 |
| /product/coupon-software | 208 | 110 | −98 | −7 | 1 → 1 |

6.1  /product/loyalty-program-crm-software  — Priority: HIGH

☐  Audit: does the page clearly explain CRM + loyalty integration? (member segmentation, lifecycle campaigns, behavioural triggers)

☐  Add feature comparison table vs. generic CRM (Salesforce, HubSpot) — show why loyalty-native CRM wins

☐  Add 'How it works' technical section targeting 'loyalty CRM API' queries

☐  Ensure prominent demo/contact CTA is above fold

6.2  /product/loyalty-points-system  — Priority: HIGH

☐  Add FAQ section: 'how do loyalty points work', 'types of loyalty points', 'points expiration rules', 'loyalty points vs. cashback'

☐  Add Schema.org FAQPage markup

☐  Lost 15 keywords despite holding position 1→2 — long-tail variants are the target

6.3  /applications/saas-enrichment  — Priority: MEDIUM

☐  Add industry-specific use case sections (fintech, retail, airline) — generates long-tail keyword clusters

☐  Ensure page is internally linked from blog/insider content about enrichment

6.4  /product/coupon-software  — Priority: MEDIUM

☐  Add FAQ section and use-case sections

☐  Add integration examples

☐  Cross-link with /insider/ content that mentions coupons / promotions

General — All 4 product pages

Ensure clear H2 structure covering: what it is, who it's for, key features, integrations, ROI / outcomes

Add customer quotes or mini case studies scoped to the product feature

Internal linking: ensure every major blog page mentioning these features links back to the product page

7. Homepage Traffic Loss

| Metric | March | May |
| --- | --- | --- |
| GSC Clicks (est.) | ~1,200 | ~779 |
| GSC Click Loss | — | −421 |
| GSC Impressions | 105,000 | 65,000 |
| GSC Position | 11.8 | 11.1 |
| Ahrefs Traffic | 2,102 | 1,714 |
| Ahrefs Traffic Δ | — | −388 |

Impressions dropped from 105k to 65k — this is the critical signal. Google is showing the homepage in fewer SERPs, not just getting fewer clicks. Position actually improved (11.8 → 11.1), ruling out a ranking penalty. The issue is keyword footprint reduction — ~11 keyword rankings lost entirely.

7.1  Technical / Crawl Check  — Run First

☐  Verify no accidental noindex or crawl issues introduced between March and May

☐  Check Core Web Vitals in GSC — any LCP / CLS regressions after site updates?

☐  Confirm hreflang tags are correct (homepage ranks for multiple markets)

7.2  Brand Query Coverage

☐  Pull GSC Queries report for homepage specifically — which queries drove impressions in March that disappeared in May?

☐  If brand query volume dropped: investigate brand awareness (PR, social, news mentions)

7.3  Internal Link Audit

☐  Ensure no pages were mistakenly removed or noindexed that previously flowed authority to homepage

☐  Sitemap: confirm homepage is listed with correct <lastmod>

7.4  Structured Data

☐  Add Organization schema on homepage with sameAs links (LinkedIn, Twitter, G2, Capterra, Crunchbase)

☐  Add WebSite schema with SearchAction for sitelinks search box

8. Additional Visibility Losses — Monitor + Quick Fixes

| Page | Issue | GSC Position Change | Action |
| --- | --- | --- | --- |
| /insider/how-to-build-customer-loyalty | Fell off page 1 entirely | 11.5 → 31.5 | Immediate content audit — check for URL changes or duplicate content. Refresh + FAQ + recrawl. |
| /insider/building-brand-loyalty | Lost page 2 entirely | 7.2 → 16.2 | Full content refresh — examples, 2025–2026 statistics, author byline with credentials, cited sources. |
| /resources/the-top-40-best-rewards-programs | Steady position drop | 9.9 → 15.6 | Verify all 40 programs still exist; remove/replace defunct; add 2026 new entrants (B2B, fintech). |
| /insider/bank-loyalty-programs | Small position drop, noticeable click loss | 6.5 → 7.3 | Add 2026 banking loyalty trends (embedded finance, crypto rewards, sustainability). |

9. Prioritized Action Queue

Sprint 1 — Immediate (Week 1–2): Fix what's bleeding most

| Priority | Page | Action | Est. Hours |
| --- | --- | --- | --- |
| P0 | /resources/10-best-mobile-loyalty-program-apps + /insider/10-best-mobile-loyalty-program-apps-full-report | MERGE + 301 redirect | 5h |
| P0 | /resources/loyalty-program-implementation | Full content refresh | 6h |
| P1 | /insider/best-loyalty-software-comparison-guide | Full content refresh | 8h |
| P1 | Deleted pages (null URLs) | Redirect audit + restore | 4h |
| P1 | / (homepage) | Technical audit + structured data | 3h |

Sprint 2 — High Impact (Week 3–4): Brand pages + freshness

| Priority | Page | Action | Est. Hours |
| --- | --- | --- | --- |
| P1 | /insider/sephora-beauty-insider | Reframe + update + Review schema | 4h |
| P1 | /insider/starbucks-rewards-program | Reframe + update + FAQ schema | 3h |
| P2 | /insider/best-retail-loyalty-programs | Content update | 5h |
| P2 | /insider/restaurant-loyalty-programs | Content update | 4h |
| P2 | /product/loyalty-program-crm-software | Feature / CTA refresh | 3h |
| P2 | /product/loyalty-points-system | FAQ section + schema | 2h |

Sprint 3 — Maintenance (Week 5–6): Long tail and monitoring

| Priority | Page | Action | Est. Hours |
| --- | --- | --- | --- |
| P2 | /insider/how-to-build-customer-loyalty | Content refresh | 3h |
| P2 | /insider/building-brand-loyalty | Content refresh + E-E-A-T | 3h |
| P3 | /resources/the-top-40-best-rewards-programs | Update list | 2h |
| P3 | /insider/bank-loyalty-programs | 2026 trend update | 2h |
| P3 | /insider/how-the-nike-customer-loyalty-program-works | Update + comparison table | 2h |
| P3 | /insider/best-referral-software | Decision: refresh or deprioritise | 2h |
| P3 | /insider/designing-a-loyalty-program-strategy-phil-hussey | Repurpose to evergreen guide | 4h |

10. Cannibalization Watchlist

Before creating any new content pages, run a keyword overlap check against existing URLs. Use Ahrefs Content Gap or GSC to confirm no existing page already targets the same primary keyword.

| Cluster | URLs | Status |
| --- | --- | --- |
| Mobile loyalty apps | /resources/10-best-mobile-loyalty-program-apps (canonical after merge) | RESOLVED after merge |
| Loyalty software reviews | /insider/best-loyalty-software-comparison-guide + any future 'loyalty platform reviews' page | Monitor — do not create competing page |
| Restaurant loyalty | /insider/restaurant-loyalty-programs + /insider/starbucks-rewards-program | Low risk — different scope |
| Brand loyalty | /insider/building-brand-loyalty + /insider/how-to-build-customer-loyalty | MEDIUM — check keyword overlap before refreshing |

11. Measurement — How to Know It's Working

Track these metrics monthly after each sprint. GSC data lags ~3 days. Review weekly during sprint execution, monthly for trend analysis.

| Metric | Tool | Baseline (May 2026) | Target (Sep 2026) |
| --- | --- | --- | --- |
| Total organic clicks | GSC | ~5,054/month | ≥6,500/month |
| Organic MQLs | HubSpot | 31/month | 40+/month |
| /resources/loyalty-program-implementation clicks | GSC | ~14/month | 80+/month |
| /insider/best-loyalty-software-comparison-guide clicks | GSC | ~35/month | 120+/month |
| Mobile apps page clicks (post-merge) | GSC | ~42/month | 100+/month |
| Pages ranking top-10 | Ahrefs | track baseline now | +20% |
| Cannibalization: no 2 pages on same topic | Ahrefs Content Gap | 1 confirmed case | 0 unresolved cases |

Review cadence: check GSC weekly for refreshed pages; full cross-source review monthly.